## Slide 1: Software Development Methodologies - Introduction
Overview of this session
Time line of different methodologies
Focus on main sequential and interactive examples: Waterfall and Scrum
“fun” exercise to illustrate strengths and weaknesses of each approach
Overview of next session
Mention the other methodologies (including a made up one)
“fun” quiz to recap and reinforce what we have learnt

## Slide 2: Software Development Methodologies – All pretty similar
All the methodologies implement the same SDLC stages, but with different emphasis and order.
People have been making new ones for a while, and will continue to in the future.
Disclaimer: All views are my own and may have been made up. Do not trust me!
1970
1980
1990
2000
2010
2020
2030
Waterfall
Spiral
DSDM
RAD
SCRUM
RUP
XP
LEAN
Kanban
DevOps
etc
Somethings new
Something else

## Slide 3: Software Development Methodologies – Why bother?
Why do we need Methodologies?
Why don’t we just use the Nike methodology (aka “Just do it”)
Scale, complexity, quality
Nike
Scrum
Waterfall or SAFE
(personal use)
(medium scale)
(industrial scale)

## Slide 4: Software Development Methodologies - Waterfall
“Invented” in 1970
Sequential - text book example
Predictable
Rigorous
Document heavy
Unresponsive to change

## Slide 5: Software Development Methodologies - Waterfall
See previous session for description of each stage!
Requirements gathering sometimes done by customer before starting.
“developers” only needed during implementation stage
Each stage produces documents for the next stage!
Integration, FAT and UAT tests all done at end of dev!
Requirements Spec
Functional Spec
Design Spec
Test Spec
User Guide
Integration Testing
FAT
UAT
Legally binding document?
Get paid?

## Slide 6: Software Development Methodologies - Waterfall
Pros
Unfeasible projects should get stopped in analysis stage
Well defined problems can be thoroughly “designed up front”
Changing team members has less affect due to reliance on documentation
Obvious milestones, easy to measure progress?
Cons
“analysis paralysis” – complicated problems can stay in analysis stage for a long time
Poorly defined problems will produce the wrong solution
Bugs may not become apparent until the test or deployment stage

## Slide 7: Software Development Methodologies - Scrum
You know all about this already from last bootcamp!
Iterative – text book example
Backlog rather than Requirements spec
Each sprint contains refinement(analysis), development, test and deployment
Allows feedback and encourages improvement
Contains “team members” rather than developers and testers

## Slide 8: Software Development Methodologies - Scrum
Pros
Can produce product quickly
Allows rapid feedback and improvement
Ideal for small ill defined problems
Rewarding for team members?
Cons
Allows scope creep (is this bad?)
No deadline?
Not suited to large teams
Not suited to complex problems?
Requires dedicated team members
Requires engaged customers
Requires commitment to quality

## Slide 9: Software Development Methodologies – Questions?

## Slide 10: Software Development Methodologies